NAME: N. Kalyan reddy

REG NO: 192424232

1. Project Vision and Key Stakeholders

Rapid urbanization and expanding vehicle ownership have made metropolitan traffic management increasingly complex. The vision of the Intelligent AI-Based Smart Parking and Vehicle Guidance System is to eliminate urban parking friction by creating a unified, real-time ecosystem. By harnessing artificial intelligence, computer vision, IoT sensors, and cloud computing, the platform aims to streamline space discovery, optimize traffic flow, reduce vehicle emissions, and deliver data-driven urban mobility insights.

Achieving this vision requires alignment across several key stakeholder groups. Drivers and app users represent the primary consumers who demand real-time visibility, automated navigation, and effortless digital payments. Parking facility operators rely on the platform to maximize space utilization, automate entrance and exit gates, and drive revenue growth. City traffic administrators use the aggregated occupancy data to alleviate roadway congestion, enforce local parking regulations, and make informed urban planning decisions. Finally, the engineering and AI development team is responsible for building resilient hardware-sensor integrations, training accurate computer vision models, and maintaining scalable cloud infrastructure.

2. Expanded Epics, User Stories, and Acceptance Criteria

Epic 1: Automated Space Detection

This epic covers the backend computer vision and sensor ingestion pipeline required to capture live parking conditions.

- User Story 1.1: As a parking facility operator, I want the system to process camera feeds and IoT sensor data automatically in real time, so that space availability updates occur instantly without requiring manual staff monitoring.

- Acceptance Criteria: Given an active RTSP video stream monitoring a designated parking area, when a vehicle enters or departs a specific parking stall, then the computer vision engine must update that stall’s availability status in the database within 3 seconds at an accuracy threshold of at least 95 percent.

Epic 2: Driver Navigation and Guidance

This epic focuses on the end-user mobile experience, helping drivers find and navigate to open stalls efficiently.

- User Story 2.1: As a driver approaching a busy commercial district, I want to view a real-time map showing available parking options nearby, so that I can route straight to an open lot without wasting fuel or searching aimlessly.

- Acceptance Criteria: Given that a driver opens the mobile app with location services enabled, when they search for parking near their current position or target address, then the app must render an interactive map displaying nearby lots with color-coded availability markers (Green for high availability, Yellow for limited availability, and Red for full capacity) updated live via WebSockets.

- User Story 2.2: As a driver entering a multi-level parking garage, I want turn-by-turn indoor routing to my assigned stall, so that I do not spend time driving through wrong aisles.

- Acceptance Criteria: Given an assigned parking bay inside a garage, when the driver enters the facility, then the mobile app must transition seamlessly from outdoor GPS to indoor bluetooth/Wi-Fi positioning to render precise, step-by-step direction prompts.

Epic 3: Frictionless Reservation and Digital Payments

This epic streamlines entering, exiting, and paying for parking sessions through automated gate integration.

- User Story 3.1: As a registered driver, I want my parking charges calculated and billed automatically upon exit via my saved digital wallet, so that I can leave the facility quickly without queuing at payment kiosks.

- Acceptance Criteria: Given a driver registered with an active payment method, when their vehicle approaches the exit lane and triggers the Automatic Number Plate Recognition (ANPR) camera, then the system must calculate the total session fee, process the payment, issue an e-receipt, and signal the barrier gate to lift within 5 seconds.

- User Story 3.2: As a driver, I want to reserve a parking space up to 2 hours in advance, so that I am guaranteed a parking spot upon arrival.

- Acceptance Criteria: Given an available spot in a parking facility, when a user selects a time window and confirms a reservation fee, then the system marks that spot as "Reserved" in the backend, holds it exclusively for the user, and releases it if the user fails to arrive within 15 minutes past the start time.

Epic 4: AI Demand Prediction & Dynamic Pricing

This epic uses historical usage patterns and machine learning to forecast demand spikes and adjust pricing dynamically.

- User Story 4.1: As a parking operator, I want an AI model that forecasts hourly parking demand based on historical trends, weather, and local events, so that I can optimize facility pricing and staffing.

- Acceptance Criteria: Given 6 months of historical occupancy records and upcoming event schedules, when the AI model executes daily predictions, then it must output occupancy predictions for the next 24 hours with an average accuracy metric (R2≥0.85).

- User Story 4.2: As a parking operator, I want dynamic pricing rules automatically applied during peak hours, so that turnover increases and overall facility revenue is optimized.

- Acceptance Criteria: Given dynamic pricing rules configured by an admin, when predicted lot occupancy exceeds 85 percent, then the system must update rate tariffs in real time and inform drivers on the mobile app prior to booking.

Epic 5: City Administration & Analytics Dashboard

This epic provides city planners and parking managers with data visualization tools for traffic management and revenue tracking.

- User Story 5.1: As a city traffic administrator, I want to export aggregated occupancy and congestion reports, so that I can make data-driven decisions for urban infrastructure planning.

- Acceptance Criteria: Given a selected date range and geographical zone, when the administrator clicks "Generate Analytics Report," then the portal generates downloadable PDF/CSV reports summarizing average search times, peak congestion hours, and space utilization rates.

Epic 6: IoT Hardware Monitoring & System Health

This epic ensures high platform reliability by continually monitoring connected cameras, gates, and sensors.

- User Story 6.1: As a system administrator, I want to receive real-time alerts if a camera feed drops or an IoT sensor goes offline, so that maintenance teams can fix hardware failures promptly.

- Acceptance Criteria: Given an active network of IoT sensors and IP cameras, when any device fails to send heartbeats for more than 2 minutes, then the admin dashboard flags the device in red and dispatches an automated notification email/SMS to technical support.

3. Extended Product Backlog Prioritization and Story Point Estimates

The complete backlog is organized using the MoSCoW Method and estimated using Story Points (Fibonacci Sequence: 1, 2, 3, 5, 8, 13) based on technical complexity, risk, and effort:

| Priority | Epic Ref | Story Title | Points | Estimation Rationale |
| --- | --- | --- | --- | --- |
| Must Have | EP-01 | AI Computer Vision Detection | 8 | High complexity involving video stream processing, object identification, and frame latency optimization. |
| Must Have | EP-02 | Map-Based Parking Search | 3 | Straightforward integration using established mapping SDKs (Mapbox/Google Maps) and WebSocket endpoints. |
| Must Have | EP-02 | Turn-by-Turn Indoor Guidance | 5 | Complex due to indoor geofencing, beacon integration, and signal degradation inside concrete garages. |
| Must Have | EP-03 | ANPR Automated Checkout & Gate Release | 5 | Requires integration with hardware relays, optical license plate readers, and secure payment processing. |
| Should Have | EP-03 | Advanced Spot Reservation | 3 | Moderate logic for reservation lifecycle states, timeout holds, and cancellation refunds. |
| Should Have | EP-04 | AI Predictive Demand Engine | 8 | Involves complex data engineering, time-series training pipelines, and integration of external APIs (weather/events). |
| Should Have | EP-04 | Dynamic Tariff Calculation | 3 | Algorithmic logic to recalculate spot pricing dynamically based on current and predicted demand. |
| Could Have | EP-05 | Admin Analytics & Reporting Portal | 5 | Data aggregation pipelines, chart visualization components, and automated PDF export formatting. |
| Could Have | EP-06 | Hardware Health & Sensor Alerts | 3 | Background heartbeat monitoring cron jobs and notification gateway integrations (Twilio/SendGrid). |

4. Multi-Sprint Implementation Roadmap

To deliver the Intelligent AI-Based Smart Parking System efficiently, the release is planned across 4 Two-Week Sprints:

[Sprint 1: Core Vision & Sensing]  --->  [Sprint 2: Mobile Navigation & Booking]

[Sprint 4: Admin Insights & Hardware Health] <--- [Sprint 3: AI Engine & Auto-Payments]

- Sprint 1 (Velocity: 16 pts): Database Schema, Camera Feed Ingestion, YOLO Vision Model Training, WebSocket Live Server.

- Sprint 2 (Velocity: 13 pts): Mobile Map UI Integration, Real-Time Spot Map Markers, Advance Spot Reservation Logic, Indoor Navigation MVP.

- Sprint 3 (Velocity: 16 pts): ANPR License Plate Integration, Payment Gateway Integration (Stripe/Razorpay), AI Predictive Demand Model, Dynamic Pricing Logic.

- Sprint 4 (Velocity: 11 pts): City Admin Analytics Dashboard, Report Generation Engine (PDF/CSV), Hardware Health Alert System.

5. Detailed Sprint 1 Execution Plan and Deliverables

Sprint 1 focuses on building the foundational core of the platform: ingesting camera data, processing spot occupancy, and reflecting state changes on a driver-facing mobile map interface.

Technical Task Breakdown for Sprint 1

- Infrastructure & Data Layer Foundation

  - Design and deploy normalized database schemas for facilities, zones, bays, and vehicle transaction logs.

  - Build a high-performance WebSocket server to stream real-time occupancy updates to client applications.

- Computer Vision Ingestion Pipeline

  - Task 2.1: Configure RTSP camera stream ingest infrastructure for high-throughput video decoding.

  - Task 2.2: Deploy and fine-tune a YOLO object-detection model specialized for vehicle detection.

  - Task 2.3: Write spatial mapping algorithms to map vehicle bounding boxes to pre-drawn parking bay polygon masks.

- Driver Mobile App MVP UI

  - Task 3.1: Embed Mapbox SDK into the cross-platform mobile framework (Flutter/React Native).

  - Task 3.2: Build dynamic color-coded pin overlays that change state automatically via the WebSocket feed.

Sprint Goal and Expected Deliverables

The overarching goal for Sprint 1 is: "By the end of the sprint, the system will accurately detect vehicle occupancy in a live test parking bay using computer vision and reflect the updated status on the driver's mobile map in under 3 seconds."

Final Sprint Deliverables

- AI Computer Vision Pipeline: Functional edge/cloud video processing pipeline capable of detecting vehicle presence with ≥90% initial accuracy.

- Live Synchronization Service: Backend API and WebSocket pipeline delivering low-latency state updates.

- Driver Mobile App v0.1: Working mobile interface rendering live map markers that turn green (vacant) or red (occupied) automatically.

- Automated Test Suite: Integration test suite verifying end-to-end data flow from camera frame capture to mobile UI rendering.